DIVISION 01 – GENERAL REQUIREMENTS

SECTION 01 11 00 - SUMMARY OF WORK

PART 1 - GENERAL

1.4 PROJECT INFORMATION

H. Project Management Documentation & Administration:

1. The agency reserves the right to utilize an online cloud-based project management system. Virtual Project Manager (VPM) allows for paperless documentation and project administration. For more information, go to www.virtual-pm.com.

a. See Section 01 33 00 - SUBMITTAL PROCEDURES and Section 01 32 00 - CONSTRUCTION PROGRESS DOCUMENTATION for requirements for administering and using VPM.

SECTION 01 31 19 - PROJECT MEETINGS

PART 1 - GENERAL

1.3 PROJECT MANAGEMENT DOCUMENTATION & ADMINISTRATION

A. The Contractor shall submit the items associated with this section via Virtual Project Manager (VPM), an online cloud-based project management system, as specified in Section 01 11 00 - SUMMARY OF WORK and Section 01 33 00 – SUBMITTAL PROCEDURES.

SECTION 01 33 00 - SUBMITTAL PROCEDURES

PART 1 - GENERAL

1.3 VIRTUAL PROJECT MANAGER (VPM)

- Virtual Project Manager (VPM) allows for paperless documentation and project administration. All posted information is available to all personnel involved with the project at any time using the internet.

- The use of VPM by the Contractor is mandatory. Access to VPM will be provided at no cost to the contractor.

- In order to utilize VPM, the contractor needs a computer, internet access, and a digital camera. For more information, go to www.virtual-pm.com. To Login, from the homepage, select LOGIN. A user invitation will be emailed to you by the agency that allows you to create a user account.

- The contractor shall use the following features, at a minimum:

  - Daily Logs: Contractor’s daily reports shall be entered electronically via VPM.

  - Documents: This is where documents shall be stored, transferred, and retrieved.

  - RFIs: Requests for information (RFIs) shall be submitted electronically via VPM.

  - Submittals: Submittals requiring approval shall be submitted electronically via VPM.

  - Payments: Contractor shall enter payment application quantities and submit for review and payment via VPM.

  - Change Orders: Contractor requests for change order shall be submitted electronically via VPM.

  - Punchlist: Punchlist items will be added to the VPM system and the contractor shall upload documentation that the item has been corrected.

1.7 TECHNICAL SUBMITTALS

- Submittal Procedure

  - The Contractor shall utilize the agency’s online cloud-based project management system (Virtual Project Manager) for submittals.